Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS81521 |
| Project Name | SmartDoc Appointment System |
| Maximum Marks | 5 Marks |

PRODUCT BACKLOG & SPRINT PLANNING

Sprint 1 – Core Authentication & Basic Booking

| Sprint | Epic | User Story No | User Story | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | Patient registration via form | 2 | High |
| Sprint-1 | Registration | USN-2 | Email confirmation after registration | 1 | High |
| Sprint-1 | Login | USN-3 | User login using email & password | 1 | High |
| Sprint-1 | Doctor Registration | USN-4 | Doctor registration with specialization | 3 | High |
| Sprint-1 | Doctor Approval | USN-5 | Admin approves doctor registration | 3 | High |
| Sprint-1 | Search Doctor | USN-6 | Patient searches doctor by specialization | 2 | High |

Total Story Points Sprint 1:

2 + 1 + 1 + 3 + 3 + 2 = 12

Sprint 2 – Appointment Management

| Sprint | Epic | User Story No | User Story | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-2 | View Doctor Profile | USN-7 | View doctor details & availability | 2 | High |
| Sprint-2 | Book Appointment | USN-8 | Patient books appointment | 5 | High |
| Sprint-2 | Cancel Appointment | USN-9 | Patient cancels appointment | 3 | Medium |
| Sprint-2 | Reschedule | USN-10 | Patient reschedules appointment | 3 | Medium |
| Sprint-2 | Doctor Manage Slots | USN-11 | Doctor updates time slots | 3 | High |

Total Story Points Sprint 2:

2 + 5 + 3 + 3 + 3 = 16

Sprint 3 – Dashboard & Notifications

| Sprint | Epic | User Story No | User Story | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-3 | Patient Dashboard | USN-12 | View appointment history | 3 | Medium |
| Sprint-3 | Doctor Dashboard | USN-13 | Doctor views scheduled appointments | 3 | High |
| Sprint-3 | Admin Dashboard | USN-14 | Admin views system statistics | 5 | Medium |
| Sprint-3 | Notifications | USN-15 | Email confirmation after booking | 3 | Medium |
| Sprint-3 | Reminder System | USN-16 | Appointment reminder emails | 3 | Medium |

Total Story Points Sprint 3:

3 + 3 + 5 + 3 + 3 = 17

TOTAL STORY POINTS

Sprint 1 = 12
Sprint 2 = 16
Sprint 3 = 17

Total = 12 + 16 + 17 = 45 Story Points

VELOCITY CALCULATION

Formula (from your planning logic doc Planning logic):

Velocity = Total Story Points / Number of Sprints

= 45 / 3
= 15 Story Points per Sprint

Team Velocity = 15 Story Points per Sprint

PROJECT TRACKER

| Sprint | Total Story Points | Duration | Story Points Completed |
| --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 12 |
| Sprint-2 | 16 | 6 Days | 16 |
| Sprint-3 | 17 | 6 Days | 17 |